## Slide 1
Burndown Chart
Chart: Sprint 6 - Burndown Chart
| 44248 | 44254 | 44258 | 44265 | 44269
Expected Burndown | 15 | 10 | 7 | 5 | 0
Actual Burndown | 15 | 15 | 10 | 5 | 0
The above graph represents Expected Burndown vs Actual Burndown of user story points for sprint 6.
Initially there we exceeded the time frame due to estimating lesser points for Machine Learning based Facial Recognition story and by end of the sprint we managed to make up for it.